## Slide 1
Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8
Feb 1 2019
Elements
Feasibility Study
Requirements
System Design
Development
Testing
Delivery
Documentation
Feasibility Report
Progress Report 1
Phase 1 Deployment
Mar 1 2019
Feb 8 2019
Mar 6 2019
Mar 23 2019
Phase 1

## Slide 2
Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 | Week 14 | Week 15
Apr 1 2019
Elements
Feasibility Study
Requirements
System Design
Development
Testing
Delivery
Documentation
Licensing
Progress Report 2
Progress Report 3
Final Handover
May 1 2019
Mar 29 2019
May 3 2019
May 15 2019
Phase 2